Pre-Bid Meeting Briefing Presentation
RFP-25-107: El Paso County Multi-Year Capital Improvement Project Program (CIPP)
Date: October 30, 2025

### 1. Purpose of the RFP

Develop a Five-Year Capital Improvement Project Program (CIPP) for 2026–2031.

Comprehensive, fiscally responsible, and forward-looking CIPP. - Identify and prioritize countywide infrastructure needs. - Establish a data-driven capital project ranking and funding strategy. - Support future expansion to a countywide capital planning scorecard system.

### 2. Project Background

- Public Works manages most capital projects, supported by County, PPRTA, and grant funds.

### 3. Scope of Work Summary

Duration: 8-month development period + 2 annual updates (2027 & 2028)

Key Tasks:

1. Project Initiation & Coordination – Kickoff meeting, data collection, issue identification.

2. Project Management Plan – Define workflows, schedule, and communication framework.

3. Needs Analysis & Stakeholder Engagement – Interviews, infrastructure review, and project scoping.

4. Prioritization & Financial Strategy – Develop scoring criteria, funding scenarios, and ranking framework.

5. Draft CIPP Development – Compile CIP Sheets with detailed cost, scope, funding, and benefits.

6. Implementation & Final Publication – Finalize 5-Year CIPP, present to Planning Commission and BoCC.

7. Annual CIPP Updates (2 years) – Refresh cost data, schedules, and priorities; provide staff training.

### 4. Deliverables

- Project Management Plan and Master Schedule

- Needs Assessment and Prioritized Project List

- Multi-year Financial and Investment Strategy

- Standardized CIP Sheets for each project

- Draft and Final CIPP (digital and print-ready)

- KPI Framework and Performance Monitoring Toolkit

- Annual Updates (2 years post-adoption)

- Training materials and templates for County staff

### 5. Project Timeline

| Phase | Duration |
| --- | --- |
| RFP Release | Oct 23, 2025 |
| Pre-Proposal Meeting | Oct 30, 2025 |
| Questions Due | Nov 3, 2025, 10:00 a.m. |
| Proposal Submission Deadline | Nov 19, 2025, 9:00 a.m. |
| Notice of Intent to Award | Dec 2025 |
| Contract Start | Jan 1, 2026 |
| Project Completion | Aug–Sept 2026 |

### 6. Additional Comments

- CIP Sheets

  - Each project in the Capital Improvement Program will be documented on a standardized CIP Sheet — a concise, summary that includes the project’s description, scope, location map, detailed cost breakdown, funding sources, operational impacts, and anticipated community benefits.

- Scalability

  - While this RFP is focused on developing the Department of Public Works’ 5-Year Capital Improvement Project Program, the County envisions the CIPP as the foundation of a broader, scalable system.

  - The consultant’s structure, templates, and prioritization framework should be designed so that future County departments can integrate their own capital projects into the same framework — enabling a consistent, data-driven approach to planning and prioritization across all County assets.

- Annual Updates

  - Following adoption of the Five-Year CIPP, the selected consultant will provide two annual updates to keep the program current — refreshing project data, costs, funding strategies, and priorities.