# El Paso County

Contracts and Procurement

15 East Vermijo Avenue

Colorado Springs, Colorado 80903

REQUEST FOR PROPOSAL #RFP-25-107

COVER SHEET

| Release Date | October 23, 2025 |
| --- | --- |
| Solicitation Number | RFP-25-107 |
| Solicitation Title Services to be performed for | EL PASO COUNTY MULTI YEAR CAPITAL IMPROVEMENT PROJECT PROGRAM El Paso County – Department of Public Works -Engineering Division |
| Responses will be received until | 9:00 A.M., MST, November 19, 2025 Electronically through the Rocky Mountain E-Purchasing System |
| For additional information please contact | Matthew Marter, CPPB Senior Procurement Specialist Email: matthewmarter@elpasoco.com 719-520-6663 |
| Documents included in this package | Request for Proposal Cover Sheet Executive Summary Summary of Work / Specifications Special Terms and Conditions General Terms and Conditions Response Format / Submittal Requirements Attachments |

The undersigned hereby affirms that (1) he/she is a duly authorized agent of the Consultant, (2) he/she has read all terms and conditions and technical specifications which were made available in conjunction with this solicitation and fully understands and accepts them unless specific variations have been expressly listed in his/her offer, (3) that the offer is being submitted on behalf of the Consultant in accordance with any terms and conditions set forth in this document, and (4) that the Consultant will accept any awards made to it as a result of the offer submitted herein for a minimum of ninety calendar days following the date of submission. Offers must contain, in blue ink, a manual signature of an authorized agent of the Consultant or a verifiable electronic time and date stamped signature in the space provided on all appropriate signature lines in this solicitation. Typed names as signatures are not allowed.

PRINT OR TYPE YOUR INFORMATION

| Company Name: |  |  |
| --- | --- | --- |
| Address: | City/State/Zip: |  |
| Contact Person: | Title: |  |
| Email: | Phone: |  |
| Authorized Representative’s Signature: |  | Date: |
| Printed Name: | Title: |  |
| Email: | Phone: |  |

REQUEST FOR PROPOSAL # RFP-25-107 EXECUTIVE SUMMARY

OFFICIAL SOLICITATION DOCUMENTS: El Paso County officially distributes solicitation documents through the Rocky Mountain E-Purchasing System and the County’s website. Copies of solicitations obtained from any other source are not considered official copies. Only those Consultants who obtain solicitation documents from the Rocky Mountain E-Purchasing System or El Paso County website will be in receipt of officially posted and relevant information regarding solicitations issued by El Paso County. The County cannot be held responsible for incorrect information, nor can it attest to the accuracy of information found on websites other than the Rocky Mountain E-Purchasing System or the County’s website.

PURPOSE OF SOLICITATION: El Paso County is requesting proposals from qualified, experienced, professional Consultants to furnish all services, labor, materials, and equipment necessary for professional services for the El Paso County Multi-Year Capital Improvement Project Program (“The Project”).

This project is being funded with El Paso County funds. There is El Paso County oversight of the Project.

The services (“Work”) requested in this RFP generally includes project management, technical writing, and engineering. This is a solicitation request for professional services to develop, adopt, update, and publish the El Paso County Multi Year Capital Improvement Project Program (CIPP).

TERM OF CONTRACT: The awarded contract shall commence on January 01, 2026 and shall remain in effect through December 31, 2028.

TERM OF CONTRACT – MULTI-YEAR:  This is a multi-year agreement by where the services of the Consultant shall be in effect January 1, 2026 through December 31, 2028.  Any continuation of, or changes to, this Agreement beyond the initial contract term will be limited to the addition of time to complete work, a change of character or condition, or to expend funding associated with the initial contract and are contingent upon available funding and satisfactory performance by the Consultant, as determined by the County and will be exercised, by Amendment, only when such continuation is clearly in the best interest of the County

NON-APPROPRIATION. Pursuant to C.R.S. § 29-1-110, as amended, the financial obligations of the County as set forth herein after the current fiscal year are contingent upon funds for the purpose of being appropriated, budgeted and otherwise available. The awarded agreement will automatically terminate on January 1st of the first fiscal year for which funds are not appropriated. The County shall give the Consultant written notice of such non-appropriation.

SCHEDULE OF ACTIVITIES: The following activities and dates tentatively outline the process to be used to solicit Contractor responses and to review each Contractor Response.

October 23, 2025	Release Request for Proposal

October 30, 2025 @ 1:00 p.m.	RECOMMENDED Pre-Proposal Meeting

November 3, 2025 @ 10:00 a.m.	Deadline for Submitting Questions

November 19, 2025 @ 9:00 a.m.	Response Submission Deadline

December 2025	Issue Notice of Intent to Award

January 1, 2026 (estimated)	Contract Award

PRE-PROPOSAL MEETING: A Pre-Proposal Meeting will be held as shown in the Schedule of Activities, at 3275 Akers Drive, Colorado Springs, CO. A representative of the Consultant is encouraged to attend this meeting to become familiar with the Specifications.

EXAMINATION OF CONTRACT DOCUMENTS IS RECOMMENDED: Prior to the submission of its Response, the Consultant is advised to become familiar with the Project and all project documents. The Consultant is also advised to carefully examine the requirements outlined in the Specifications, as they may affect the requirements of the Consultant. It is not the intent of this RFP to cover each and every detail of the Work. Any problems that may arise must be promptly reported to the County and will be subject to the decision of the County. The Consultant is expected to carefully examine the size and scope of the proposed Work prior to submitting its Response. The Consultant certifies that it has examined the scope of the proposed Work and is familiar with the documents and the specifications and all contract documents related thereto.

RESPONSE TO QUESTIONS: Questions which arise during the Response preparation period regarding issues around this Solicitation, purchasing and/or award should be directed electronically, via the Rocky Mountain E- Purchasing system, to Matthew Marter, CPPB, Senior Procurement Specialist, Contracts and Procurement Division, El Paso County. The Consultant submitting the question(s) shall be responsible for ensuring that the question(s) is received by the date and time listed above in the Schedule of Activities for submitting the question(s).

Any official interpretation of this Solicitation must be made by an agent of the County’s Contracts and Procurement Division who is authorized to act on behalf of the County.  The County shall not be responsible for interpretations offered by employees of the County who are not agents of the County’s Contracts and Procurement Division.

ACCESSIBILITY COMPLIANCE: All non-confidential documents that may be subject to public requests under the Colorado Open Records Act (CORA) must comply with the Web Content Accessibility Guidelines (WCAG) 2.1 and the Americans with Disabilities Act (ADA). Vendors must ensure that their software, products, services, and documents are accessible. Additionally, vendors should include any Voluntary Product Accessibility Template (VPAT), Accessibility Conformance Report (ACR), or other Accessibility Statements relevant to their offerings. Vendors have the option to provide a recording demonstrating conformance, test results, or an agreement to remediate their technology to meet accessibility standards.

REQUEST FOR PROPOSAL #RFP-25-107

SUMMARY OF WORK / SPECIFICATIONS

El Paso County is soliciting responses from qualified, experienced, professional Consultants to furnish all materials and labor as necessary for the El Paso County Multi Year Capital Improvement Project Program (“Project”).

The County of El Paso, in accordance with the provisions of Title VI of the Civil Rights Act of  1964 (78 Stat. 252, 42 US.C. §§ 2000d to 2000d-4) and the Regulations, hereby notifies all proposer that it will affirmatively ensure that any contract entered into pursuant to this solicitation, disadvantaged business enterprises (DBE) will be afforded full and fair opportunity to submit proposals in response to this solicitation and will not be discriminated against on the grounds of race, color, or national origin in consideration for an award.

The Project is being funded through El Paso County. There will be El Paso County oversight of the Project. There is no DBE goal associated with the design of this project.  This project is NOT subject to Davis-Bacon requirement.

It is expected that the Consultant and its team members will have significant experience with this type of work. It is expected that the individuals overseeing and managing the Project will be qualified professionals. The successful Consultant shall be considered and shall remain an independent Consultant throughout the term of any contract awarded pursuant to this Solicitation.

The successful Consultant shall be solely responsible for scheduling and coordinating work of the subconsultants, suppliers, and other individuals or entities performing or furnishing any of the Work under direct or indirect contract with the successful Consultant.

The successful Consultant shall provide and assume full responsibility for all services, materials, equipment, labor, transportation, and incidentals necessary for performance, start up, and completion of the services outlined in this Solicitation.

- BACKGROUND / GENERAL INFORMATION

El Paso County, located in central Colorado, is the most populous county in the state with a population exceeding 750,000 residents. Encompassing a diverse geographic region that includes urban, suburban, and rural communities, the County spans approximately 2,158 square miles and is characterized by dynamic growth and development.

The County’s Public Works Department manages an extensive infrastructure network consisting of over 2,200 centerline miles of paved and gravel roads, numerous bridges, and extensive stormwater management facilities. County-maintained roads connect to major travel routes, including Interstate 25, U.S. Highways 24 and 85, and State Highways 21, 83, 94, and 115, which support substantial commuter, commercial, and tourist traffic.

El Paso County continually addresses challenges and opportunities presented by rapid population growth, increased traffic demands, and evolving infrastructure needs. Funding for public works infrastructure primarily comes from various local, state, and federal sources, including, but not limited to, County Road and Bridge funds, federal grants, state grants, transportation impact fees, and contributions from partnerships with local municipalities and regional entities such as the Pikes Peak Rural Transportation Authority (PPRTA).

Many capital projects within El Paso County’s transportation program require complex financial planning due to the diversity of available funding sources and the evolving nature of infrastructure needs. Certain projects may have multiple potential funding scenarios — such as combinations of County funds, PPRTA allocations, federal or state grants, and local partner contributions — that influence project scope, schedule, and delivery approach. As part of the CIPP, the Consultant shall evaluate and document these alternative funding strategies for applicable projects, outlining how each scenario affects project implementation and long-term financial planning. This includes identifying matching requirements, funding dependencies, phasing considerations, and opportunities for leveraging additional resources to maximize project outcomes.

At present, the Department of Public Works (DPW) is predominantly responsible for the planning, design, and delivery of capital improvement projects under the County’s Capital Improvement Program. With the exception of a limited number of projects undertaken in coordination with the Parks Department, most CIPP projects fall under the DPW umbrella. However, this structure may evolve in the future as additional County departments initiate their own capital projects. In anticipation of this transition, El Paso County is interested in exploring the potential development of a County-wide project scorecard — a structured evaluation and ranking framework that could be used to assess and compare projects based on their importance, impact, and alignment with strategic initiatives, community priorities, and long-term policy goals. The selected Consultant should consider how the CIPP structure, prioritization criteria, and data collection methods developed under this contract could be adapted to support such a future scoring framework.

The Public Works Department seeks to maintain and improve the safety, efficiency, and sustainability of its transportation infrastructure through strategic planning and investment. The objective of this Request for Proposal is to engage professional consulting services to create a comprehensive, fiscally responsible, and forward-looking 5-Year Capital Improvement Project Program (CIPP), which aligns with community priorities and best engineering practices. The CIPP will serve as a roadmap guiding the County’s infrastructure development, rehabilitation, and enhancement projects from 2026 to 2031, ensuring infrastructure resilience and the County’s preparedness to meet future needs. The CIPP will incorporate all El Paso County CIP projects, irrespective of funding sources (e.g., County funds, PPRTA funds, federal or state funding, etc.).

In addition to the initial CIPP development, the selected consultant will provide two annual updates to ensure the program remains current, reflects evolving priorities, incorporates new funding opportunities, and aligns with changes in project scope, schedule, or cost.

The El Paso County CIP team consists of seven engineers/project managers and one senior CAD technician. While the team typically contracts with consultants for planning and design services on larger projects, they possess the capability to conduct smaller in-house designs. Construction management services are often managed by El Paso County’s Construction Services team, composed of eight dedicated inspectors and four engineers. However, construction management firms are occasionally utilized for larger CIP projects to prevent excessive demands on internal resources.

For simplicity, the bulk of El Paso County CIP funding between 2020 and 2025 can be broken into three categories: El Paso County funds (which includes recognized Federal and State funds), PPRTA-2 funds and PPRTA-3 funds. During this five-year period, the El Paso County CIP managed an average annual capital budget of $38.1M. The budget has been on an increasing trend over the last 5 years ($16.5M in 2020 to $62.6M in 2024). Funding is comprised of annual dedicated match funds of $1.39M, supplemented with additions from operational savings, or BoCC approved items. The County utilizes various state and federal grants to leverage these funds and on average adds approximately $21M to our budget annually. Project timing affects the amount spent each year, but averages $13M for the last 5 years.

A detailed summary of the 2020–2025 CIP funding is provided in Attachment 1 along with a more detailed breakdown of the EPC funded portion of the CIP budget. A substantial portion of the CIP funding during this timeframe originated from the voter-approved PPRTA-2 program, funded by a dedicated 1% sales and use tax within its member jurisdictions, effective from 2015 through 2024. As of the posting date of this RFP, all PPRTA-2 projects have either completed design or are nearing design completion, with four projects still pending construction. The successor program, PPRTA-3, began in 2025 and will continue through 2034, replacing the PPRTA-2 funding previously used to supplement County funds for CIP projects. The approved list of PPRTA-3 projects is provided in Attachment 2.

El Paso County seeks a qualified Consultant with the experience and resources necessary to draft and finalize the CIPP consistent with the County’s vision. The Consultant should have professional expertise in public works project management, project estimating, infrastructure planning, and an understanding of applicable federal, state, and local laws and regulations. Effective, clear, and continuous communication with County staff is critical. The Consultant’s team should include experienced engineers, finance professionals, and personnel familiar with Web Content Accessibility Guidelines (WCAG), and other essential staff as determined by the Consultant.

As part of this project, the Consultant shall develop and utilize a standardized Capital Improvement Project (CIP) Sheet for each funded project included in the 5-Year CIPP. A CIP Sheet is a uniform, comprehensive project summary designed to ensure consistency, transparency, and ease of comparison across all capital projects. Each sheet must include, at a minimum: a narrative description and justification, defined scope of work, project location with geographic coordinates and a map exhibit, detailed cost breakdown (including planning, design, construction, and contingency), funding sources, estimated operational and maintenance impacts, and anticipated project benefits such as safety, mobility, and economic outcomes. The CIP Sheet will serve as the County’s primary project-level record, forming the foundation for project tracking, prioritization, financial planning, and public transparency.

Through this solicitation, El Paso County seeks not only to establish a robust, data-driven CIPP but also to lay the groundwork for a scalable, countywide capital planning framework that can evolve with future organizational needs.

- REQUIRED DOCUMENTATION

Failure to provide required information may deem your submittal non-responsive. Submittals must contain, in blue ink, a manual signature of an authorized agent of the Contractor or a verifiable electronic time and date stamped signature in the space provided on all appropriate signature lines in this solicitation. Typed names as signatures are not allowed.

  - Contractor Information Form

  - Proprietary / Confidential Statement

  - Subcontractor list (if applicable)

  - Exhibit 1 – Exceptions Form

  - Exhibit 2 – Lobbying Certification

  - Exhibit 3 – Non-Collusion Affidavit

  - Exhibit 4 – Minimum Insurance Requirements

  - Completed and signed Cover Sheet

  - Addendum(s) Acknowledgement, if applicable

  - Universal Entity Identifier (UEI) Number

  - Fee Schedule

  - Evaluation Criteria Documentation

  - Work Plan and Schedule

- SCOPE OF WORK

The selected firm shall urgently and effectively engage with County staff and stakeholders to achieve adoption and publication of the CIPP within a 8-month timeframe, reflecting best practices in infrastructure planning, engineering standards, and compliance with applicable federal, state, and local regulations.

Although this document is specific for the Capital Improvement Program, the Consultant may need to work with other El Paso County departments (Finance, Resource Management Group, Construction Services, etc.) further reference herein as Stakeholders.

Specific tasks include the following:

TASK 1: PROJECT INITIATION, COORDINATION, AND ISSUE IDENTIFICATION

- Conduct an initial kick-off meeting to define project goals, timelines, communication strategies, and expectations.

- Establish ongoing coordination meetings.

- Gather and review existing County documents relevant to infrastructure planning, infrastructure assessments, road safety plans, ordinances, and other relevant resolutions.

- Evaluate current conditions and capacities of County transportation infrastructure.

- Identify funding sources, constraints, and potential funding opportunities.

- Document critical infrastructure needs, preliminary findings, gaps, and recommendations for inclusion in the CIPP.

- Obtain written County concurrence on initial assessments before proceeding.

TASK 2: PROJECT MANAGEMENT PLAN AND MASTER SCHEDULE

- Develop a detailed Project Management Plan outlining processes, stakeholder engagement strategies, workflow structure, and anticipated timelines.

- Create a Master Project Schedule detailing key activities, deliverables, stakeholder review periods, and project milestones.

- Secure County concurrence with the Project Management Plan and Master Schedule prior to initiating subsequent tasks.

TASK 3: NEEDS ANALYSIS, PROJECT IDENTIFICATION, AND STAKEHOLDER ENGAGEMENT

- Conduct detailed needs analysis and interviews with department leads and stakeholders to identify emerging infrastructure issues.

- Develop clear project descriptions, justifications, preliminary cost estimates, and initial scopes.

- Categorize and summarize projects by infrastructure type and urgency.

- Implement a comprehensive stakeholder engagement strategy.

- Facilitate outreach to internal County departments and external stakeholders to confirm infrastructure needs, priorities, and preferences.

- Maintain transparent stakeholder communication and incorporate input into project recommendations.

TASK 4: PRIORITIZATION, RANKING, AND FINANCIAL ANALYSIS

- Establish and apply prioritization criteria aligned with community goals, fiscal capacity, and infrastructure urgency.

- Conduct stakeholder workshops to gather input on project prioritization.

- Rank projects into clearly defined prioritized tiers.

- Analyze existing financial resources, bonding capacity, grants, loans, and potential revenues.

- Develop a comprehensive multi-year funding and investment strategy.

- Recommend financial policies to guide future capital investment decisions.

- Conduct a comprehensive financial analysis for each project, identifying all potential funding sources including County funds, PPRTA allocations, state and federal grants, and local partner contributions.

- For projects with multiple potential funding opportunities or constraints, develop and evaluate alternative funding scenarios that illustrate how different combinations of funding sources may affect project scope, schedule, delivery method, and implementation strategy.

- Identify key financial considerations for each scenario, including matching requirements, funding dependencies, timing of fund availability, and potential impacts on project phasing or prioritization.

- Provide recommendations for optimal funding strategies that maximize project delivery efficiency, leverage external resources, and align with long-term capital investment goals.

- Design the prioritization framework with future scalability in mind by considering how it could evolve into a county-wide project scorecard. This scorecard should have the capacity to evaluate and compare projects from multiple County departments based on their strategic alignment, community impact, and contribution to long-term policy objectives.

  - The Consultant shall identify the specific data points and performance indicators that should be collected during the CIPP development to enable seamless transition to a countywide project scorecard in future planning cycles.

- Recommend metrics, ranking criteria, and data collection methods that can support this future county-wide scoring system, ensuring the CIPP lays the groundwork for broader capital planning and prioritization efforts.

TASK 5: DRAFT CIPP DEVELOPMENT

- Prepare draft CIPP documents detailing prioritized projects, descriptions, cost estimates, funding sources, and implementation timelines.

- Ensure consistency and alignment with other County plans and compliance with state and federal regulations, including accessibility and environmental standards.

- Provide detailed project sheets summarizing budget, justification, and timelines.

- Submit iterative draft CIPP sections for review by County staff and stakeholders, incorporating feedback.

- Address stakeholder input and incorporate feedback into the draft plan.

- Develop and utilize a standardized “CIP Sheet” for each funded project included in the CIPP.

- The CIP Sheet shall serve as a uniform project summary document and include, at minimum:

  - A narrative project description and justification.

  - Defined scope of work and key project components.

  - Project location, including geographic coordinates and a map exhibit.

  - Detailed cost breakdown (planning, design, construction, contingency, etc.).

  - Identified funding sources, including grant programs, local funds, and any matching requirements.

  - Estimated operational and maintenance impacts.

  - Anticipated project benefits, such as safety improvements, congestion relief, economic impacts, or community enhancements.

- Incorporate these CIP Sheets as part of both the draft and final CIPP submissions, ensuring they are consistent across all projects and presented in a format approved by the County.

TASK 6: IMPLEMENTATION PLAN, KPIs, AND FINAL CIPP PUBLICATION

- Develop a comprehensive implementation plan for the CIPP that provides a clear roadmap for project delivery, including project sequencing, anticipated start and completion dates, and key milestones.

- Identify coordination strategies for funding, permitting, design, construction, and interagency collaboration to support timely and efficient delivery.

- Provide recommendations for implementation phasing to optimize resource allocation and maximize community benefit.

- Establish a performance monitoring framework to track project progress beyond the schedule alone. This framework shall include the development of Key Performance Indicators (KPIs) and performance metrics focused on cost control, schedule adherence, and outcome-based measures (e.g., safety improvements, mobility enhancements, or service delivery impacts).

  - These performance metrics will support continuous monitoring beyond the initial CIPP period, enabling the County to evaluate long-term capital program performance and inform future investment decisions.

- Recommend processes and tools for collecting, tracking, and reporting these metrics, and provide guidance on how they can be integrated into the County’s project management systems for ongoing use.

- Ensure the implementation plan is adaptable to evolving conditions, allowing the County to monitor, evaluate, and adjust project priorities and delivery strategies over the CIPP’s lifecycle.

- Finalize the Five (5) Year CIPP document, incorporating all feedback and comments.

- Assist County staff with presentations and facilitate adoption through Planning Commission and Board of County Commissioners.

- Provide comprehensive final documentation including:

  - A complete and compiled Five (5) Year CIPP document.

  - An executive summary highlighting major projects, rationales, and financial strategies.

  - A summary of stakeholder engagement process and feedback.

  - Digital and print-ready final versions of the CIPP.

  - Editable digital formats for future County updates.

TASK 7: ANNUAL CIPP UPDATES (TWO YEARS POST-ADOPTION)

- Conduct annual reviews of the adopted CIPP for two subsequent years following adoption.

- Update project statuses, cost estimates, funding strategies, and timelines based on current conditions and available funding.

- Facilitate stakeholder and staff reviews annually to verify and refine infrastructure priorities and projects.

- Provide updated CIPP documents, including digital and print-ready versions each year.

- Develop and deliver repeatable processes, customizable templates, and detailed documentation to support ongoing CIPP updates beyond the two-year period.

- Conduct staff training sessions to ensure County personnel have the knowledge and tools necessary to independently maintain, update, and expand the CIPP in future years.

DELIVERABLES

- Project kickoff and meeting notes.

- Needs assessment and condition report.

- Prioritized project list with justifications and cost estimates.

- Financial analysis and funding strategy.

- Standardized CIP Sheets for each funded project, including narrative, scope, location (with map coordinates), cost breakdowns, funding sources, operating impacts, and anticipated benefits, delivered in both editable and print-ready formats.

- Draft and final CIPP documents.

- Implementation and Performance Monitoring Toolkit, including a KPI framework, recommended cost/schedule/outcome metrics, and guidance for ongoing project tracking and reporting.

- Performance Dashboard Framework, including recommended data architecture, reporting tools, and visualization formats for ongoing project performance tracking.

- Stakeholder input summary.

- Two (2) annual updated CIPP documents following adoption.

- Documentation of standard operating procedures, workflows, and update processes for maintaining the CIPP.

- A suite of customizable templates (e.g., project sheets, prioritization tools, funding tracking forms, and reporting formats).

- Training sessions and instructional materials for County staff covering CIPP maintenance, data updates, and use of templates.

SCHEDULE

The anticipated project timeline for completion is a total of 8 months from the Notice-to-Proceed date, which is expected approximately 8 to 12 weeks following the RFP release. Specific phases are as follows:

- Project Initiation and Data Collection: Month 1.

- Needs Analysis, Stakeholder Engagement, Project Identification: Month 2.

- Prioritization, Ranking, Financial Strategy: Months 2-3.

- Draft CIPP Development: Months 4-5.

- Stakeholder Review: Month 6.

- Final CIPP Preparation, Adoption, and Publication: Months 7-8.

- Annual Updates for Two Years Post-Adoption: Annually for two subsequent years following CIPP adoption.

The Master Project Schedule, developed by the Consultant and approved by the County, shall incorporate periodic submittals, structured reviews by County staff and stakeholders, and public hearings or administrative approvals as required.

- TECHNICAL REQUIREMENTS

- PROJECT MANAGEMENT / ADMINISTRATION

This task shall include general administration, coordination, documenting, scheduling, reporting, and related activities for the overall successful completion of the individual projects.

  - Project Management: The Consultant shall identify a Project Manager for this Project who will work directly for and support the County Project Manager (County PM). The Consultant’s Project Manager shall be a registered Professional Engineer in the State of Colorado and will be responsible for the management and administration of the Project. The Consultant’s Project Manager shall be responsive on a daily basis, Monday through Friday, to the County PM throughout the Project timeline. The Consultant shall also identify an Assistant Project Manager capable of filling in for the project manager in the event that the Consultant’s Project Manager is not available due to travel, illness, or other event that will be longer than one week in length.

The Consultant shall provide project management, subject matter experts and technical personnel to support the effort for the duration of the Project as described in the RFP. County staff will support the Consultant by providing technical resources, assistance in procuring existing documentation, attending and participating in relevant meetings, and actively reviewing and responding to questions, recommendations, and draft documents.

  - Invoicing: An itemized invoice with backup must be submitted monthly to the County Project Manager and approved by County staff prior to payment. The County shall reimburse the Consultant’s reasonable, allocable, allowable costs of performance of the Work, not exceeding the maximum agreed total amount.

To be eligible for reimbursement, costs by the Consultant shall be in accordance with the terms and conditions of this solicitation and any corresponding agreement; necessary for the accomplishment of the Work; reasonable in the amount for the goods and services provided; actual net cost to the Consultant; incurred for work performed within the contract period of performance; supported by properly executed payrolls, time records, invoices, contracts, or vouchers evidencing in detail the nature of the charges.

The Consultant shall prepare and submit to the County no more than monthly charges for costs incurred related to the Project. Invoices shall:

      - Include contract number, purchase order number, description of the services performed, the dates of performance and the amounts, description of reimbursable expenses, and any other project -specific information requested by the County. There should be a summary of accounting to include an initial contract amount, additional amount(s) added to agreement via change order, amount previously billed, amount billed with current invoice, total amount billed to date including current billing and amount remaining in the agreement.

      - Include a status report that briefly summarizes the work completed within the invoiced pay period and anticipated work for the next month.

      - Be signed by the Consultant’s Project Manager prior to submittal to the County.

      - If personnel (title and/or name) that are not listed on the agreement approved rate sheet are proposed to be used on the Project, the Consultant shall receive prior approval by the County before adding personnel to the agreement by providing a brief introduction of the employee including their Name, Title, billable rate and short description of their previous work, on-going work and/or future work on the Project.  Once approved by the County, this information shall be included on the Status Report sheet.

      - Payment will be made only after the Contractor’s monthly schedule update and required forms/documents are approved by the County.

      - The Consultant’s Project Manager will promptly notify the County PM and the Engineer of Record of any non-compliance issues.

  - Meetings:

- The Consultant shall organize, conduct, and document all meetings.

- Participate and facilitate meeting(s) with the County PM, stakeholders, county attorney, county administration, and public hearings as applicable.

- The Consultant will schedule and attend necessary meetings with the County PM for the duration of the Project. These meetings shall include, at a minimum, bi-weekly progress meetings, public hearings, and other stakeholder coordination meetings as required for advancing the Project.

- The Consultant shall facilitate meetings and provide meeting agendas to all participants at least three (3) days prior to the meetings. The Consultant shall track discussion and action items generated by the meeting attendees and provide meeting minutes to all attendees and an established list of recipients within five working days after each meeting.

  - Documentation / Record Keeping:

- Upon receiving the Notice-to-Proceed, the Consultant shall be responsible for establishing all necessary procedures and controls to administer the Project. The County PM will advise as to the acceptability of the recommended forms and procedures, and if approved, the procedures shall be documented and incorporated into a contract management procedure document for this Project, which may be within the Project Management Plan.

- The Consultant will maintain thorough and complete records of activity.  At the close of the Project, all original notes and records will become the property of El Paso County.

- The Consultant will receive and review requests for information, maintain thorough and complete records of activity, prepare periodic reports/memos that summarize work activities, provide a log of activities and any issues with solutions.

- The Consultant shall keep a record of all proposed contract changes, the reasoning behind the change, and the basis for the change.

  - Schedule Management:

- The County will review, comment, and recommend revisions or concurrence with the initial project schedule submitted by the Consultant for reasonableness and completeness. This schedule will include projected progress of key work activities and anticipated submittals and will extend from the Consultant’s Notice-to-Proceed through final CIPP adoption and publishing. The Consultant will not commence work without an approved initial schedule.

- The Consultant will develop and maintain a Master Project Schedule identifying critical path activities, constraints, and interrelationships that will impact on the progress of the Project. The Consultant will update and report on the status of Master Project Schedule and 2-week “look ahead” bi-weekly or more frequently as appropriate.

- Typically, monthly, the Consultant will be required to submit the current Master Project Schedule with the invoice. This schedule will be reviewed for accuracy, reasonableness, and adherence to the most recent schedule update. Variances will be discussed and reviewed considering the overall Project and schedule commitments. Monthly invoices will be approved only after any necessary updates to the Master Project Schedule are accepted.

  - Reporting:

- The Consultant will prepare bi-weekly project status reports/memos summarizing the activities of the Consultant (scope/schedule/budget) and other individuals and agencies impacting the Project. The Consultant will also advise the County PM of upcoming work activities, updating the status of changes, schedule impacts, and documenting any noteworthy events. This report will be submitted to the County PM for review in advance of regularly scheduled progress meetings and will serve as one basis for discussion at the meetings.

- The Consultant will include a section on the schedule status of ongoing activities and assess the impact on the Consultant’s planned progress.

- The Consultant will prepare notices as needed suitable for updating the public via the County website as to the status and progress of the work.

- The Consultant will receive and respond to inquiries in coordination with the County.

- EVALUATION CRITERIA

All proposals deemed acceptable shall be initially rated based upon the submitted requirements for a Technical Review. Price is not a factor in the Technical Review scoring process.

The evaluation committee will score Responses based on the following criteria listed in order of importance:

- Ability of Company’s Key Personnel (25%):

- Describe the number and nature of professional staff available for this Project.

- Provide current and projected workload of Key Personnel.

- Summarize/list applicable qualifications, licenses, training and/or certifications of Key Personnel. The County may request proof of the listed training, certifications, and/or licenses prior to performing work.

- Describe/summarize Key Personnel’s Relevant Experience.

  - Include a maximum of three (3) relevant projects with similar services, timelines and/or magnitudes. This may include experience with a different company.

  - Generally, describe project scopes and Key Personnel’s role in the project.

  - Resumes for Key Personnel may be included if additional information is deemed necessary.  If included, resumes shall be in an appendix and referenced in the proposal as applicable.

- Describe experience with Federal, State, and local regulations as applicable to Colorado county engineering criteria.

- Describe technical writing qualifications and experience.

- Company’s Qualifications and Experience (25%):

- Provide a brief description of your firm including location(s), office locations, size of firm, and financial stability (annual public reports or private financial statements shall be included in an appendix or under separate cover; private financial information will be kept confidential by the County).

- Relevant experience

  - Generally, describe projects scope and services provided. Specifically identify key personnel and/or Subconsultants involved in similar projects and their roles and responsibilities.

  - References: Provide minimum of three (3), maximum five (5) references where your firm provided similar services, one of which must be a government entity of the same size and scope as El Paso County. Summarize type of service(s) provided and past performance. Provide Firm names, contact names and titles, phone numbers, and email addresses.

- Understanding and Approach (35%):

  - Provide a clear understanding of the Project and how it will be managed.

  - Demonstrate understanding of El Paso County’s infrastructure needs, priorities, and strategic objectives.

  - Describe available services and associated support/resources required for this Project.

  - Provide a clear understanding of the Project requirements. Describe your unique approach to management of the Project (i.e., budget, schedule, other).

  - Adequacy and practicality of the proposed approach to infrastructure needs analysis, project identification, prioritization, and financial strategy.

  - Provide a narrative describing your innovative or unique approach to completing the project requirements and solving project issues.

  - Ability to effectively address potential challenges, risks, and constraints associated with implementing the CIPP.

  - Clearly describe / define / provide calculations for how the proposer is estimating the number of hours required per task for each person listed on the fee proposal. (Example: John Doe is estimated to provide observation for an average of ten (10) hours per day for 25 working days for a total of 250 hours). Do NOT include pricing/costs in this narrative.

Price will be evaluated after the technical evaluations and scores will contribute to the overall ranking.

- Fee Schedule / Price (15%):

- Reasonable overall hours.

- Reasonable hours for each task and hours reflect the assumptions and clarifications in the proposal.

- Hours reflect lower level staff performing the majority of the work with upper level staff in a review role.

- Hours for subconsultants are provided and itemized.

- Rate sheets for Consultant and subconsultant(s) are provided and acceptable.

Please provide a detailed fee schedule per the instructions on Page 14.

Upon completion of the initial review of proposals, the committee may contact the highest ranked firms and schedule interviews with each.  The County has the option to conduct interviews with any firm(s) as determined by the committee. The selection criteria utilized during the interview may differ and may include the following factors:

  - Past performance / clarifications of relevant or example projects;

  - Willingness to meet the budget requirement;

  - Current and projected workload;

  - Volume of previously awarded contracts;

  - Involvement of minority Consultants; and

  - Comfort level with presentation and attitude.

- RESPONSE FORMAT / SUBMITTAL REQUIREMENTS

Failure to respond in the required format or failure to provide required information may deem your submittal non-responsive.

To facilitate an effective evaluation process, responses must be submitted on 8.5” x 11” inch paper with a minimum font of 10, and all pages should be numbered in the following manner: page __ of __ pages with a maximum of thirty (30) pages.  All acronyms in the response must be defined.

Attachments/Exhibits included in this solicitation that require signature and/or are a required document to be returned with your Responses shall be included as an exhibit to your Responses and will not count toward the page limit. Requested items in the appendices will not count toward the page limit. Schedules, if applicable, may be submitted on 11" x 17" sheets and are counted as one page.

Submittals should be prepared simply and economically providing a straightforward, concise description of the Consultant’s ability to fulfil the requirements of this Solicitation.

ELECTRONIC SUBMISSION OFFERS:  El Paso County will only accept electronic Responses submitted through the Rocky Mountain E-Purchasing system.  A Submittal Log will be posted after the County has had an opportunity to review and verify the submittals offered to the County.

The original Offer must be received before the due date and time through an electronic package transmitted through the Rocky Mountain E-Purchasing system.  The Consultant is responsible for ensuring its Response is posted by the due date and time outlined in the solicitation document.  No allowances will be provided to those Consultants whose submittal is not uploaded prior to the due date and time outlined in the solicitation.

If the submittal arrives late and/or is not uploaded in its entirety, it will not be included in the electronic lockbox.

The Solicitation Opening for RFP-25-107 will take place VIA TELECONFERENCE utilizing the call-in information below:

Participant-guest login:

1. 	Dial access number: 1-720-279-0026

2.	Enter the participant-guest pass code: 514880#

3.  Attendee Access Code: 1234#

Proposers are NOT required to participate. No in-person entry to our building will be permitted.

To enable the County to conduct a uniform review of the information submitted in response to this Solicitation, Consultants must address the following information, with sections indexed to directly correspond with the Table of Contents section of the submitted Response. The County reserves the right to reject submittals that do not follow the required format. Include concise, complete information which will demonstrate that your firm is uniquely qualified to provide the products and services specified in this Solicitation.

ALL signatures on required documents must be in blue ink or a verifiable electronic time and date stamped signature in ONE PDF document.

Response Submittal Requirements:

- Provide response without reference to El Paso County logo or company logo in one PDF document.

- Submit response in a tab format that follows a clearly outlined Table of Contents that identifies all material and attachments that comprise your response by section and by page number.  I.e. – Required Documentation section, Evaluation Criteria section, etc. as outlined on the Response Submittal Requirements page.

- Cover Letter, one-page limit. Submit a Cover Letter on official business letterhead that:

  - Positively states your willingness to comply with all work requirements and other terms and conditions as specified in this Solicitation.

  - Provides, in brief concise terms, a summation of your submittal and identifies the points that make your firm uniquely qualified for this project.

  - Is signed by an Authorized Representative of your firm who has the authority to commit to the proposed work.

- Provide documentation that satisfies the Required Document Requirements

- Provide documentation that satisfies the criteria to be evaluated.

- Provide the completed and signed Cover Sheet

- Addendum(s) Acknowledgement, if applicable

- Submission Form

- Fee Schedule (in separate envelope)

- Completed W9

- Universal Entity Identifier (UEI) Number

- Additional Attachments, if applicable

- REFERENCES/ATTACHMENTS:

- CIP Financial Breakdown

- PPRTA-3 Project List

REMAINDER OF PAGE LEFT INTENTIONALLY BLANK

REQUEST FOR PROPOSAL #RFP-25-107

FEE SCHEDULE

Please provide a detailed fee schedule similar to the format shown on this fee schedule page that includes the following at minimum:

  - Names of Key Personnel.

  - Billing Rates. Also include a comprehensive rate sheet.

  - Hourly rates, unit rates, and markups shall be a fixed maximum rate and not a range.

Note: A multiplier on personnel rates for overtime/off-hours work or fieldwork conducted using upgraded levels of personal protection (i.e., Level C, B, or A) will not be considered.

  - Non-labor expenses shall be listed at cost (no loading).

  - List any additions to Miscellaneous Expenses – be specific.

  - Attach Subconsultant fee schedule(s) in similar format.

  - Include line items for the “Optional” tasks described in this RFP.

| PROJECT NAME |  | EXAMPLE |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Labor |  |  |  |  |  |  |
| PROJECT ROLE |  | Project Manager |  |  | SUBTOTAL HOURS BY TASK | SUBTOTAL FEE BY TASK |
| STAFF NAME |  | Smith |  |  |  |  |
| TITLE / LABOR CATEGORY OF KEY PERSONNEL |  | Professional III |  |  |  |  |
| BILLING RATE |  | $55.00 |  |  |  |  |
| 1 | TASK NAME 1 |  |  |  |  |  |
| 1.1 |  |  |  |  |  |  |
| 1.2 |  |  |  |  |  |  |
| 2 | TASK NAME 2 |  |  |  |  |  |
| 2.1 |  |  |  |  |  |  |
| 2.2 |  |  |  |  |  |  |
| 3 | TASK NAME 3 |  |  |  |  |  |
| 3.1 |  |  |  |  |  |  |
| 3.2 |  |  |  |  |  |  |
| Total Labor Hours |  |  |  |  |  |  |
| Total Labor Fee |  |  |  |  |  |  |
| Direct Expenses |  |  |  |  | $0.00 |  |
| Mileage |  |  |  |  |  | $0.00 |
| Equipment |  |  |  |  |  | $0.00 |
| OTHER |  |  |  |  |  | $0.00 |
| SubConsultants |  |  |  |  | $0.00 |  |
|  |  |  |  |  |  | $0.00 |
|  |  |  |  |  |  | $0.00 |
| TOTAL PROJECT FEE |  |  |  |  |  |  |

REQUEST FOR PROPOSAL #RFP-25-107

SPECIAL TERMS AND CONDITIONS

- METHOD OF AWARD BEST EVALUATIVE SCORE BASED ON WRITTEN RESPONSE: It is the intent of the County to award this Solicitation to the Vendor who receives the highest score when the Responses submitted by interested Vendors are reviewed by the County's Response Evaluation Committee. For this Solicitation, the Evaluation Committee will score Responses based on the following criteria listed in no order of importance:

- Ability of the Company’s Key Personnel (25%)

- Understanding and Approach (35%)

- Company’s Qualifications and Experience (25%)

- Cost (15%)

A more detailed description of these criteria can be found on Pages 15-16 of this document.

Evaluation criteria, other than costs, are evaluated first. After rating the written Responses, costs are then considered against trade-offs such as satisfaction of requirements in the Solicitation, qualifications and financial condition of the Contractor, risk, and incentives.

If it is in the best interest of the County, the Evaluation Committee may invite a limited number of Contractors who received the highest scores during the written phase to provide an oral presentation and discussion. The number of Contractors who may be invited to participate in this discussion will be determined by the Evaluation Committee after the written Responses have been scored.

The County reserves the right to conduct negotiations with Contractors and to accept revisions of Responses. During this negotiation period, the County will not disclose any information derived from Responses submitted, or from discussions with other Contractors. Once an award is made, the Solicitation file and the Responses contained therein are in the public record.

- ADDITIONAL SERVICES MAY BE PURCHASED DURING CONTRACT PERIOD: Although this Solicitation specifies an exact number of locations where services are to be performed for the County, it is understood and agreed that the County may, during the term of the awarded contract, request additional services for the same or other locations from the successful Consultant. This option, if exercised, is the prerogative of the County and shall be honored by the Consultant as a condition of contract award.

- PRICE OFFERS SHALL BE FIXED AND FIRM: The prices offered by the Consultant shall remain fixed and firm. No changes in the Response shall be allowed after the date and time of the Solicitation opening due to an error by the Consultant.

- POST INTENT TO AWARD MEETING: The Consultant may be required to attend a post intent to award meeting with the County to discuss the terms and conditions of the contract.  This meeting will be coordinated by the Contracts and Procurement Division once a Notice of Intent to Award has been issued.

- DEBRIEFING: Offeror(s) not selected for award may request a debriefing on the selection process as well as discussion of the strengths and weaknesses of their firm’s proposal upon the Final Notice of Award being posted on the Rocky Mountain E-Purchasing website.

A debriefing may be scheduled by contacting the Procurement Specialist listed on the Cover Sheet of this Solicitation once the Final Notice of Award has been posted.

- PROOF OF REGISTRATION WITH THE COLORADO SECRETARY OF STATE: Successful Consultants that are corporations or limited liability companies may be required to furnish a Certificate of Good Standing from the Colorado Secretary of State’s Office, as proof that they are properly registered to do business in the State of Colorado, prior to finalization of the award.

- LOBBYING PROHIBITED: Consultants are prohibited from directly or indirectly communicating with members of the Board of County Commissioners regarding their qualifications or any other matter related to the eventual award of a contract for the goods and/or services requested in this Solicitation.  Consultants are prohibited from contacting County employees or evaluation committee members regarding their qualifications or the award of a contract unless in response to an inquiry from an employee or committee member as part of the formal evaluation process outlined in the Solicitation.  Any violation of these provisions will result in the Consultant’s immediate disqualification from the selection process

- CONSIGNMENT OF CONTRACT NOT ALLOWED: Responses will only be considered from firms which are directly engaged in the business of performing the services described in this Solicitation.  Accordingly, no part of this contract can be consigned to another Consultant.

- SUBCONSULTANTS OF WORK SHALL BE IDENTIFIED:  As part of its Response, the Consultant shall be required to identify any and all subconsultants that will be used in the performance of the contract resulting from this Solicitation.  The Consultant shall also identify the capabilities, experience, and portion of the work to be performed by the subconsultant(s). The competency of the subconsultant(s) with respect to skill, responsibility and business standing shall be considered by the County when making the award in the best interest of the County.

- CONFLICTS WITHIN THE CONTRACT DOCUMENTS:  In the event that conflicts exist within the Contract Documents, addenda shall supersede all other Contract Documents to the extent specified.  Subsequent addenda shall supersede prior addenda only to the extent specified

- ELIGIBILITY OF CONSULTANTS:   Solicitations will only be considered from firms which are engaged in the business of performing services as described in this Solicitation. The Consultants must be able to produce evidence that they have an established satisfactory record of performance for a reasonable period of time and have sufficient financial support, equipment, and organization to ensure that they can satisfactorily execute the services if awarded a contract. The term equipment and organization as used herein shall be construed to mean a fully equipped and well-established company in line with the best business practices in the industry and as determined by the proper authorities of the County. The County reserves the right, before awarding the contract, to require a Consultant to submit such evidence of its qualifications as it may deem necessary and may consider any evidence available to it (including, but not limited to, the financial, technical, and other qualifications and abilities of the Consultant, including past performance and experience with the County) in making the award in the best interest of the County.

- CURRENT LICENSES REQUIRED:  Consultant must obtain and pay for all required licenses, fees, certifications, etc., and will comply with all laws, ordinances, and regulations.  Damages, penalties and/or fines imposed by the County on the Consultant for failure to obtain required licenses, certifications or fees shall be borne by the Consultant. The County may request the Consultant to provide a current copy of their licenses and certificates prior to award.

- QUALIFICATIONS OF CONSULTANT: The County may make such investigations as deemed necessary to determine the ability of the Consultant to perform work, and the Consultant shall furnish all information and data for this purpose as the County requests. Such information includes but is not limited to: Current licensing information, audited financial statements, contracts cancelled prior to completion and/or lawsuits and/or pending lawsuits against the firm and/or its principals.  The County reserves the right to reject any Response if the evidence submitted by, or investigation of, such Consultant fails to satisfy the County that such Consultant is properly qualified to carry out the obligations of the Solicitation and to complete the work contemplated therein.  Conditional Responses will not be accepted.

- PAST PERFORMANCE: The County may evaluate Past Performance with El Paso County or another entity and/or make such investigations as deemed necessary to determine the ability of the Consultant to perform work outlined in this solicitation.  If the County has terminated a contract with the Consultant within the past three (3) years, the Consultant may be asked to furnish information for this investigation as the County requests. Such information includes but is not limited to:  current/past company references, current licensing information, contracts cancelled prior to completion and/or lawsuits and/or pending lawsuits against the firm and/or its principals. The County reserves the right to consider exemplary and/or poor evaluations from past County Projects. The County reserves the right to reject any Response if the evidence submitted by, or investigation of, such Consultant fails to satisfy the County that such Consultant is properly qualified to carry out the obligations of the Solicitation and to complete the work contemplated herein.

- LABOR, MATERIALS AND EQUIPMENT TO BE SUPPLIED BY THE CONSULTANT: Unless otherwise provided in this Solicitation, the Consultant shall furnish all labor, materials, and equipment necessary for satisfactory contract performance.  When not specifically identified in this Solicitation, such materials and equipment shall be of a suitable type and grade for the intended purpose.

- PROJECT MANAGER SHALL BE SUPPLIED BY CONSULTANT: The successful Consultant shall employ a competent project manager who shall be the primary representative for the Consultant and all communications given to, and all decisions made by, the project manager shall be binding to the Consultant. Notwithstanding, the project manager shall be considered to be, at all times, an employee of the Consultant under its sole direction and not an employee or agent of the County.

- ACCIDENT PREVENTION: The Consultant shall be required to take safety precautions in an effort to protect persons and property. All Consultants, Consultants and sub-Consultants shall conform to all OSHA, State and County regulations while performing under the terms and conditions of the awarded contract.  Any fines levied by the above-mentioned authorities because of inadequate compliance with these requirements shall be borne solely by the Consultant which is responsible for same.

- COMPLETION OF WORK: The Consultant shall adhere to the timeline and milestones provided in its Response in which it will commit to perform the work and/or service.  All work shall be performed in accordance with good commercial practice and the timeline and milestones shall be adhered to by the successful Consultant, except in such cases where the timeline will be delayed due to acts of God, strikes, or other causes beyond the control of the Consultant.  In these cases, the Consultant shall notify the County of the delays in advance of the original timeline so that a revised timeline can be negotiated. Should the Consultant to whom the contract is awarded fail to complete the work within the timeline as stated in its Response or as subsequently approved, it is hereby agreed and understood that the County reserves the right to cancel the contract with the Consultant and to secure the services of another Consultant to complete the work.  If the County exercises this right, the County shall be responsible for reimbursing the Consultant for work which was completed and found acceptable to the County in accordance with the Specifications.  In addition, the County may, at its sole discretion, request payment from the Consultant, through an invoice or credit memo, for any additional costs over and beyond the original price which were incurred by the County as a result of having to secure the services of another Consultant.

- DEFICIENCIES IN WORK TO BE CORRECTED BY CONSULTANT:  The successful Consultant shall promptly correct all deficiencies in service and/or any service that fails to conform to the Contract Documents.  All corrections shall be made immediately after such deficiencies and/or non-conformances are verbally reported to the Consultant by the County's Project Manager.  The Consultant shall bear all costs of correcting such rejected services.  If the Consultant fails to correct the service within the period specified in this Solicitation, the County reserves the right to place the Consultant in default of its contractual obligations, obtain the services of another Consultant and charge the Consultant for these costs, either through a deduction from the final payment over to the Consultant or through invoicing.

- SALES TAX: The County is exempt from paying State or Local Sales Taxes. Contractors should be aware of CONTRACTOR APPLICATION FOR EXEMPTION CERTIFICATE Pursuant to Statute Section 39- 26.708(1)(a)(XIX) sales tax exemption for construction and building materials. State tax I.D. # 09-803308- 0000, Federal tax I.D. # 84-6000764.

- INDEMNIFICATION: Indemnification – General. The Contractor shall, to the fullest extent permitted by law, defend, indemnify and hold harmless the County, Board of County Commissioners, officials, officers, directors, and employees, from and against all liability, claims, demands, suits, actions or proceedings of any kind that are not the result of or directly related to the performance of professional services, including, without limitation, claims arising from bodily injury, personal injury, sickness, disease, death, property loss or damage, which arise out of or are in any manner connected with this Agreement, including workers' compensation claims, in any way resulting from or arising from the services rendered by the Contractor, its employees, agents or subcontractors, or others for whom the Contractor is legally liable, under this Agreement; provided, however, that the Contractor need not indemnify or save harmless the County Board of County Commissioners, its officers, agents and employees, from damages resulting from the negligence of the County's Board of County Commissioners, officials, officers, directors, agents, and their insurers, and employees. The County cannot and by this Agreement does not agree to indemnify, hold harmless, exonerate, or assume the defense of the Contractor or any other person or entity whatsoever, for any purpose

whatsoever.

Indemnification for Professional Services. The Consultant shall, to the fullest extent permitted by law, indemnify and hold harmless the County, Board of County Commissioners, and any of its officials, officers, directors, agents, and their insurers, and employees, from and against damages, liability, losses, costs and expenses, including reasonable attorney’s fees, but only to the extent caused by or arising out of the negligent acts, errors or omissions of the Consultant, its employees, agents or subconsultants, or others for whom the Consultant is legally liable, in the performance of professional services under this Agreement. The Consultant is not obligated to indemnify or hold harmless the County for the negligent acts of the County, Board of County Commissioners, or any of its officials, officers, directors, agents, and employees.

Indemnification – Costs. The Contractor shall, to the extent provided by law, investigate, handle, respond  to, and provide defense for and defend against, any such liability, claims or demands at the sole expense of the Contractor or, at the option of the County, agrees to pay the County or reimburse the County for the defense costs incurred by the County in connection with any such liability, claims or demands. The Contractor shall, to the extent provided by law, bear all other costs and expenses related thereto, including court costs and attorney fees, whether or not any such liability, claims or demands alleged are groundless, false or fraudulent. If it is determined by the final judgment of a court of any competent jurisdiction that such injury, loss or damage was caused in whole or in part by the act, omission or other fault of the County, Board of County Commissioners, officials, officers, directors, agents and employees, the County shall

reimburse the Contractor for the portion of the judgment attributable to such act, omission or other fault of the County, Board of County Commissioners, officials, officers, directors, agents and employees.

- FEDERAL STANDARDS COMPLIANCE: All services to be purchased in conjunction with this Solicitation shall be in accordance with all governmental standards to include, but not be limited to, those issued by the Office of Safety and Health Administration (OSHA), the National Institute of Occupational Safety Hazards (NIOSH), and the National Fire Protection Association (NFPA).

- VARIATIONS ALLOWED IF INDICATED:  For purposes of Response evaluation, Consultants must indicate any variances to the Specifications, terms, and conditions, and attached Sample Agreement no matter how slight.  If variations are not stated in the Consultant's Response, it shall be construed that the Response fully complies with the Specifications, terms, and conditions, and attached Sample Professional Services Agreement.  Notwithstanding the above, it is hereby agreed and understood that the County reserves the right to reject these variations if they individually, or as a whole, do not meet the standards established in the Specifications.

- EQUAL OPPORTUNITY: El Paso County intends and expects that the contracting processes of the  County and its Contractors provide equal opportunity without regard to gender, race, creed, ethnicity, religion, age, sex, national origin, or disability and that its Contractors make available equal opportunities to the extent third parties are engaged to provide goods and services to the County as subcontractors, Contractor's, or otherwise. Accordingly, the Contractor shall not discriminate on any of the foregoing grounds in the performance of the contract and shall make available equal opportunities to the extent third parties are engaged to provide goods and services in connection with performance of the contract (joint ventures are encouraged).The Contractor shall disseminate information regarding all subcontracting opportunities under this contract in a manner reasonably calculated to reach all qualified potential subcontractors who may be interested. The Contractor shall maintain records demonstrating its compliance with this article and shall make such records available to the County upon the County’s request.

- DISADVANTAGED BUSINESS ENTERPRISE: The Project is not subject to a DBE goal.

- PURCHASE BY OTHER GOVERNMENTAL AGENCIES: Each governmental unit which avails itself of this Solicitation will establish its own contact, place its own orders, issue its own purchase orders, be invoiced there from, and make its own payments and issue its own exemption certifications as required by the Contractor. It is understood and agreed that El Paso County is not a legally binding party to any contractual agreement made between any other governmental unit and the Contractor as a result of this Solicitation.

- CONFIDENTIALITY: Responses to this Solicitation are considered to be working documents while they are under consideration and, as such, are not subject to official bid openings. In consideration of this Invitation for Bids that is cost driven, the only information that will be released is the names of the respondents, the total cost of the bids, and the apparent responsible, responsive Contractor. Only after staff makes an official recommendation of award and a contract is fully executed will Responses to this Bid be available as public record.

Responses submitted to the County for consideration shall be subject to the Colorado Open Records Law, Section 24-72-201, et seq., C.R.S., after award is made. Any confidential information in the Contractor’s Response shall be identified as such. Should the County receive a request for the release of any information in the Contractor’s Response identified as confidential in accordance with the open records law, the County will notify the Contractor of the request and will exercise best efforts in assisting the Contractor in taking all legally available steps to resist or narrow such request. If, in the opinion of County’s legal counsel, the County is nonetheless compelled to disclose any portion of such information to anyone or else stand liable for contempt or suffer censure or penalty, the County may disclose such information without liability.

- GRATUITIES AND KICKBACKS: It shall be a breach of ethical standards for any person to offer, give, or agree to give any employee or former employee (within six months of termination from County employment), or for any employee or former employee (within six months of termination from County employment) to solicit, demand, accept, or agree to accept from another person, a gratuity or an offer of employment in connection with any decision, approval, disapproval, recommendation, preparation of any part of a program requirement or a purchase request, influencing the content of any specification or procurement standard, rendering of advice, investigation, auditing, or in any other advisory capacity in any proceeding of application, request for ruling, determination, claim or controversy, or other particular matter, pertaining to any program requirement or a contract or subcontract, or to any solicitation or bid therefore.

It shall be a breach of ethical standards for any payment, gratuity, or offer of employment to be made by or on behalf of a subcontractor under a contract to the prime Contractor or higher tier subcontractor or any person associated therewith, as an inducement for the award of a subcontract or order. In the event that any gratuities or kickbacks are offered or tendered to any El Paso County employee, the bid shall be disqualified and shall not be reinstated.

- DEBARMENT: By submitting this bid/proposal, the bidder/proposer warrants and certifies that he/she is eligible to submit a bid/proposal because he/she is not presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in a transaction by any Federal, State, or local department or agency.

- BUDGET: Budget will not be disclosed.

- LOGOS: The County logo is trademarked and property solely of El Paso County. Contractors do not have permission to use our logo on any documentation or presentation materials and to do so would be a violation of our trademark. We also prefer your company does not utilize its trademark so as to not  influence an evaluator’s review.

REMAINDER OF PAGE LEFT INTENTIONALLY BLANK

REQUEST FOR PROPOSAL #RFP-25-107

GENERAL TERMS AND CONDITIONS

- APPLICABILITY.  These General Terms and Conditions apply, but are not limited, to all bids, proposals, qualifications and quotations (hereinafter referred to as “Offers” and/or “Responses”) made to El Paso County (hereinafter referred to as "County") by all prospective suppliers (herein after referred to as "Consultants") in response, but not limited to, Invitations to Bid, Invitations for Bids, Requests for Proposals, Requests for Qualifications, and Requests for Quotations (hereinafter referred to as “Solicitations”).

2.	CONTENTS OF OFFER

2.1	General Conditions.  Consultants are required to submit their Offers in accordance with the following expressed conditions:

2.1.1	Consultants shall make all investigations necessary to thoroughly inform themselves regarding the plant and facilities affected by the delivery of materials required by the conditions of the Solicitation.  No plea of ignorance by the Consultant of conditions that exist or that may hereafter exist as a result of failure to fulfill the requirements of the contract documents will be accepted as the basis for varying the requirements or the compensation to the Consultant.

2.1.2	Consultants are advised that all County contracts are subject to all legal requirements contained in County ordinances, the Contracts and Procurement policies and state and federal statutes.  When conflicts between the Solicitation and these legal documents occur, the highest authority will prevail.

2.1.3	Consultants are required to state exactly what they intend to furnish to the County via this Solicitation and must indicate any variances to the terms, conditions, and specifications of this Solicitation no matter how slight.  If variations are not stated in the Consultant’s Offer, it shall be construed that the Consultant’s Offer fully complies with all conditions identified in this Solicitation.

2.1.4	El Paso County intends and expects that the contracting processes of the County and its Consultants provide equal opportunity without regard to race, color, religion, sex, national origin, age, disability, or any other characteristic protected by law.  Accordingly, the Consultant shall not discriminate on any of the foregoing grounds in the performance of the contract.

2.1.5	All Offers and other materials submitted in response to this Solicitation shall become the property of the County and will be a matter of public record.  Consultants must identify, in writing, all copyrighted material, trade secrets and/or other proprietary information that it claims are exempt from disclosure under the Open Records Act.

Any Consultant claiming an exemption must identify the specific provision of the Open Records Act that provides an exemption from disclosure for each item that the Consultant claims is not subject to disclosure and must submit an additional original copy of the Response with each exempt item clearly redacted.  Any Consultant claiming an exemption must also state in its Response that the Consultant agrees to defend, indemnify, and hold harmless the County and its officers and employees from any action brought against the County for its refusal to disclose any purportedly exempt material, trade secrets and other proprietary information to any party making a request, therefore.

Any Consultant who fails to include an exemption statement along with the additional redacted copy of the Response shall be deemed to have waived any right to an exemption from disclosure as provided by the Open Records Act.

2.2	Clarification and Modifications in Terms and Conditions

2.2.1	Where there appear to be variances or conflicts between the General Terms and Conditions, the Special Terms and Conditions and the specifications outlined in this Solicitation, the specifications then the Special Terms and Conditions will prevail.

2.2.2	If any Consultant contemplating submitting an Offer under this Solicitation is in doubt as to the true meaning of the specifications, the Consultant must submit a written request for clarification to the County's Contracts and Procurement Manager or their designee as outlined in the Special Terms and Conditions.  The Consultant submitting the request shall be responsible for ensuring that the request is received by the County’s buyer by the date and time listed in the Schedule of Activities for submitting question(s) or as stated in the Special Terms and Conditions.

Any official interpretation of this Solicitation must be made by the County's Contracts and Procurement Manager or their designee. The County shall not be responsible for interpretations offered by other employees of the County.

The County shall issue a written addendum if substantial changes which impact the technical submission of Offers are required.  Addenda will be posted on the Rocky Mountain E-Purchasing System web site (http://www.rockymountainbidsystem.com) as well as the El Paso County web site (http://www.elpasoco.com).  Consultants are responsible for either revisiting one of these websites prior to the due date or contacting the Contracts and Procurement Manager or their designee named on the Cover Sheet of this Solicitation to ensure that they have any addenda which may have been issued after the initial download.

The Consultant shall certify its acknowledgment of the addendum by signing the addendum and returning it with its Offer.  In the event of conflict with the original contract documents, addenda shall govern all other contract documents to the extent specified.  Subsequent addenda shall govern over prior addenda only to the extent specified.

2.3	Prices Contained in Offer-Discounts, Taxes, Collusion

2.3.1	Vendors may offer a cash discount for prompt payment.  Discounts may be considered in determining the lowest net cost for the evaluation of Offers; discounts for periods of less than twenty days, however, will not be considered in making the award.  If the Vendor does not enter a percentage discount, it is hereby understood and agreed that the payment terms shall be net thirty days effective on the date that the County receives an accurate invoice or accepts the products, whichever is the later date.  Payment is deemed to be made on the date of the mailing of the check.

2.3.2	Consultants shall not include federal, state, or local excise or sales taxes in prices offered, as the County is exempt from payment of such taxes.  Materials purchased directly by the Consultant in conjunction with this contract will, however, be subject to applicable state and local sales taxes. These taxes shall be borne by the Consultant. Under no circumstances shall Consultant be authorized to use the County’s tax exemption number in acquiring such materials.

2.3.3	The Consultant, by affixing its signature to this Solicitation, certifies that its Offer is made without previous understanding, agreement, or connection either with any persons, firms or corporations making an Offer for the same items, services, or with the County.  The Consultant also certifies that its Offer is in all respects fair, without outside control, collusion, fraud, or otherwise illegal action.  To ensure integrity of the County's public procurement process, all Consultants are hereby placed on notice that any and all Consultants who falsify the certifications required in conjunction with this section will be prosecuted to the fullest extent of the law.

3.	PREPARATION AND SUBMISSION OF OFFER

3.1	Preparation

3.1.1	El Paso County will not be responsible for any expenses incurred by any Consultant in preparing and submitting its offer.

3.1.2	The Offer must be typed or legibly printed in ink.  The use of erasable ink is not permitted.  All corrections made by the Consultant must be initialed in blue ink by the authorized agent of the Consultant.

3.1.3	Offers must contain, in blue ink, a manual signature of an authorized agent of the Consultant or a verifiable electronic signature in the space provided on the Solicitation Cover Sheet. Typed names as signatures are not allowed. The original Cover Sheet of this Solicitation must be included in all Offers.  If the Consultant’s authorized agent fails to sign and return the original Cover Sheet of the Solicitation, its Offer shall be invalid and shall not be considered.

3.1.4	Prices shall be provided by the Consultant on the Solicitation’s Pricing Form when required in conjunction with the prescribed method of award and shall be for the unit of measure requested.  Prices that are not in accordance with the measurements and descriptions requested shall be considered non-responsive and shall not be considered.  Where there is a discrepancy between the unit price and the extension of prices, the unit price shall prevail.

3.1.5	Alternate Offers will not be considered unless expressly permitted in the Specification’s and/or Special Terms and Conditions.

3.1.6	The accuracy of the Offer is the sole responsibility of the Consultant.  No changes in the Offer shall be allowed after the date and time that the Offers are due.

3.2	Submission

3.2.1	The Offer shall be submitted via the Rocky Mountain E-Purchasing System with the Consultant’s name, the RFP Number, and the RFP Title.  When required in conjunction with the prescribed method of award, the County's Pricing Form must be used when the Consultant is submitting its Offer.  The Consultant shall not alter this form (e.g., add or modify categories for posting prices offered) unless expressly permitted in an addendum duly issued by the County.  No other form shall be accepted.

3.2.2	Offers submitted via facsimile machines, mail, or email will not be accepted unless expressly permitted in the solicitation.

3.2.3	Consultants which qualify their Offers by requiring alternate contractual terms and conditions as a stipulation for contract award must include such alternate terms and conditions in their Offers.  The County reserves the right to declare Consultants’ Offers as non-responsive if any of these alternate terms and conditions are in conflict with the County's terms and conditions, or if they are not in the best interests of the County.

3.3	Late Offers.  Offers received after the date and time set for the opening will not be authorized to enter into the electronic lockbox and will be deemed as non-responsive.

4.	MODIFICATION OR WITHDRAWAL OF OFFERS

4.1.	Modifications to Offers.  Offers may only be modified in the form of a written notice on company letterhead and must be received prior to the time and date set for the Offers to be. Each modification submitted to the County’s Contracts and Procurement Division must have the Consultant’s name and return address and the applicable Solicitation number and title clearly marked and shall be submitted via Rocky Mountain E-Purchasing System.  If more than one modification is submitted, the modification bearing the latest date of receipt by the County’s Contracts and Procurement Division will be considered the valid modification.

4.2.	Withdrawal of Offers

4.2.1	Offers may be withdrawn prior to the time and date set for the opening.  Such requests must be made in writing on company letterhead.

4.2.2	In accordance with the Uniform Commercial Code, Offers may not be withdrawn after the time and date set for the opening for a period of ninety calendar days after the opening.  If an Offer is withdrawn by the Consultant during this ninety-day period, the County may, at its option, suspend the Consultant from the bid list and may not accept any Offer from the Consultant for a six-month period following the withdrawal.

5.	REJECTION OF OFFERS

5.1.	Rejection of Offers.  The County may, at its sole and absolute discretion:

5.1.1	Reject any and all, or parts of any or all, Offers submitted by prospective Consultants;

5.1.2	Re-advertise this Solicitation;

5.1.3	Postpone or cancel the process;

5.1.4	Waive any irregularities in the Offers received in conjunction with this Solicitation; and/or

5.1.5	Determine the criteria and process whereby Offers are evaluated and awarded.  No damages shall be recoverable by any challenger as a result of these determinations or decisions by the County.

5.2	Rejection of a Particular Offer.  The County may reject an offer under any of the following conditions:

5.2.1	The Consultant misstates or conceals any material fact in its Offer;

5.2.2	The Consultant’s Offer does not strictly conform to the law or the requirements of the Solicitation;

5.2.3	The Offer expressly requires or implies a conditional award that conflicts with the method of award stipulated in the Solicitation’s Special Terms and Conditions and/or specifications;

5.2.4	The Offer does not include documents, including, but not limited to, certificates, licenses, and/or samples, which are required for submission with the Offer in conjunction with the Solicitation’s Special Terms and Conditions and/or specifications; or

5.2.5	The Offer has not been executed by the Consultant through an authorized signature on the Specification’s Cover Sheet.

5.3	Elimination from Consideration

5.3.1	To ensure fair consideration for all Consultants, the County prohibits communication initiated by a Consultant or on a Consultant’s behalf regarding the Solicitation to or with any County official or employee during the submission process, except as expressly set forth in this Solicitation.  In addition, the County prohibits communications initiated by a Consultant or on a Consultant’s behalf to or with any County official or employee evaluating or considering the solicitation prior to the time an award decision has been made.  Prohibited communications initiated by a Consultant shall be grounds for eliminating the offending Consultant from consideration for award.

5.3.2	An Offer may not be accepted from, nor any contract be awarded to, any person or firm which is in arrears to the County upon any debt or contract or which is a defaulter as surety or otherwise upon any obligation to the County.

5.3.3	An Offer may not be accepted from, nor any contract awarded to, any person or firm which has failed to perform faithfully any previous contract with the County, state, or federal government, for a minimum period of three years after this previous contract was terminated for cause.

6.	AWARD OF CONTRACT.  El Paso County and the successful Consultant shall execute the County’s Professional Services Agreement (see Attachment B) to consummate a contract between the parties.  This Solicitation and the Consultant’s Offer shall be attached and incorporated as part of that contract.

7.	CONTRACTUAL OBLIGATIONS

7.1	Local, State and Federal Compliance Requirements.  Successful Consultants shall be familiar and comply with all local, state, and federal directives, ordinances, rules, orders, and laws applicable to, and affected by, this contract including, but not limited to, Equal Employment Opportunity (EEO) regulations, Occupational Safety and Health Act (OSHA), and Title II of the Americans with Disabilities Act (ADA).

    - Accessibility Indemnification: Contractor shall indemnify, save, and hold harmless the Indemnified Parties, against any and all costs, expenses, claims, damages, liabilities, court awards and other amounts (including attorneys’ fees and related costs) incurred by any of the Indemnified Parties in relation to Contractor’s failure to comply with §§24-85-101, et seq., C.R.S., or the Accessibility Standards for Individuals with a Disability as established by OIT pursuant to Section §24-85-103 (2.5), C.R.S.

    - Accessibility: Contractor shall comply with and the Work Product provided under this Contract shall be in compliance with all applicable provisions of §§24-85-101, et seq., C.R.S., and the Accessibility Standards for Individuals with a Disability, as established by OIT pursuant to Section §24-85-103 (2.5), C.R.S. Contractor shall also comply with all State of Colorado technology standards related to technology accessibility and with Level AA of the most current version of the Web Content Accessibility Guidelines (WCAG), incorporated in the State of Colorado technology standards.

7.2	Disposition.  The Consultant shall not assign, transfer, convey, sublet, or otherwise dispose of this contract, including any or all of its right, title or interest therein, or its power to execute such contract to any person, company, or corporation, without prior written consent of the County.

  - Employees.

7.3.1	All employees of the Consultant shall be considered to be, at all times, employees of the Consultant, under its sole direction, and not employees or agents of the County.  The County may require the Consultant to remove an employee it deems careless, incompetent, insubordinate or otherwise objectionable, and whose continued employment on County property is not in the best interest of the County.  In accordance with the County’s policy regarding the use of tobacco products, no employee of the Consultant shall be permitted to use tobacco products when performing work on County property.

7.3.2	Consultants providing services to El Paso County shall comply with all State and Local requirements concerning Workers Without Authorization as required by C.R.S. § 8-17.5-102 and public contracts for service.

7.4	Workers’ Compensation Insurance.  Each Consultant and subconsultant shall maintain at his own expense until completion of his work and acceptance thereof by the County, Workers’ Compensation Insurance, including occupational disease provisions, covering the obligations of the contractor or subcontractor in accordance with the provisions of the laws of the State of Colorado.  The Consultant shall furnish the County with a certificate giving evidence that he is covered by the Workers’ Compensation Insurance herein required, each certificate specifically stating that such insurance includes occupational disease provisions and provisions preventing cancellation without ten days’ prior notice to the County in writing.

7.5	Delivery.  Prices, quotes, and deliveries are to be FOB destination, freight prepaid, and shall require inside delivery unless otherwise specified in the Solicitation’s Special Terms and Conditions.  Title and risk of loss shall pass to the County upon inspection and acceptance by the County at its designated point of delivery, unless otherwise specified in the Special Terms and Conditions.  In the event that the Consultant defaults on its contract or the contract is terminated for cause due to performance, the County reserves the right to re-procure the materials or services from the next lowest Consultant or from other sources during the remaining term of the terminated/defaulted contract.  Under this arrangement, the County shall charge the Consultant any difference between the Consultant’s price and the price to be paid to the next lowest Consultant, as well as any costs associated with the re-solicitation effort.

7.6	Material or Service Priced Incorrectly.  As part of any award resulting from this process, Consultant(s) will discount all transactions as agreed.  In the event the County discovers, through its contract monitoring process or formal audit process, that material or service was priced incorrectly, Consultant(s) agree to promptly refund all overpayments and to pay all reasonable audit expenses incurred as a result of the non-compliance.

- CONTRACT MODIFICATIONS.  Terms and conditions may be added, modified, and deleted upon mutual agreement between the County and the Consultant provided that such terms and conditions remain within the scope and original intent of the Solicitation.  Said terms and conditions may include, but are not limited to, additions or deletions of service levels and/or commodities and/or increases or decreases in the time limits for an existing contract.  Any and all modifications must be expressed in writing through an Amendment and executed by authorized agents of the County and the Consultant prior to the enactment of such modifications.

9.	TERMINATION OF CONTRACT

9.1	Failure to perform.  The County may, by written notice to the successful Consultant, terminate the contract if the Consultant has been found to have failed to perform its service in a manner satisfactory to the County as per specifications, including delivery as specified.  The date of termination shall be stated in the notice.  The County shall be the sole judge of non-performance.

9.2	Reasons other than cause.  The County may cancel the contract upon thirty days written notice for reason other than cause.  This may include the County's inability to continue with the contract due to the elimination or reduction of funding.

REQUEST FOR PROPOSAL #RFP-25-107

CONSULTANT INFORMATION

1.	CONSULTANT

a.	Legal Name of Company

b.	Business Name or DBA (if different)

2.	LOCAL COLORADO ADDRESS (IF APPLICABLE)

a.	Street Address

b.	City/State/Zip

- ORDER ADDRESS

a.	Street Address

b.	City/State/Zip

c.	Online (website)

4.	PAYMENT ADDRESS

a.	Street Address

b.	City/State/Zip

5.	CONTACT INFORMATION

  - Name/Title

  - Telephone Number:

  - Toll Free Number:

  - Fax Number:

  - Email Address:

6.	TAXPAYER IDENTIFICATION NUMBER

7.	OWNERSHIP STATUS (check all that apply)		 Corporation			 Partnership

Governmental Agency		 Sole Proprietorship

Individual			 Other

Non-Profit

8.	PRIMARY BUSINESS CLASSIFICATION		 Broker			 Retailer

Distributor		 Service Provider

Jobber			 Subcontractor (trades)

Manufacturer		 Wholesaler

Prime Contractor (trades)	 Other

9.	OFFICERS, OWNERS, PARTNERS			Name/Title

Name/Title

10.	COMPANY PROFILE

a.	Date Firm Was Established

b.	Under the Laws of What State

c.	Number of Employees

d. 	Approximate Yearly Sales Volume

11.	PRIMARY PLACE OF BUSINESS			 Home 			 Office/Warehouse

Office Building		 Warehouse

Office Complex		 Other

12.	STAFF EXPERIENCE (key members of your company’s staff who will be assigned to this project)

a.	Name/Position     				           Year Hired

Years in Present Position  			           Years of Industry Experience

b.	Name/Position  				           Year Hired

Years in Present Position 			           Years of Industry Experience

c.	Name/Position 				           Year Hired

Years in Present Position 	                                           Years of Industry Experience

d.	Name/Position 				           Year Hired

Years in Present Position  			           Years of Industry Experience

e.	Name/Position  				           Year Hired

Years in Present Position 			           Years of Industry Experience

13.	REFERENCES (customers similar to El Paso County to whom services similar in size and scope have been provided)

a.	Company Name  				           Contact/Title

Address    				           City/State /Zip

Telephone  (            )			           Email

b.	Company Name 				           Contact/Title

Address  					           City/State /Zip

Telephone (	)			           Email

c.	Company Name 				           Contact/Title

Address 					          City/State /Zip

Telephone (	)			          Email

d.	Company Name  				          Contact/Title

Address 					          City/State /Zip

Telephone (             )		                          Email

e.	Company Name 				          Contact/Title

Address 					          City/State /Zip

Telephone (               )			          Email

14.	BONDING.  Is your firm able to obtain bonding up to and including an amount equal to the estimated project cost?

Yes      No

15.	INSURANCE.  Is your firm able to obtain insurance as specified in the Special Terms and Conditions of this RFP?

Yes      No

16.	PURCHASE ORDERS.  Do you accept purchase orders?

Yes      No

17.	CREDIT CARDS.  Do you accept credit cards?

Yes      No

18.	INFORMATION (if you answer “yes” to any of the following questions, attach a separate page explaining your response clearly labeled with the corresponding question number).

a.	In the past five years, has there been any change in ownership of your company?

Yes      No	(if “yes,” attach explanation labeled 18a)

b.	In the past five years, has your firm operated under any other name?

Yes      No	(if “yes,” attach explanation labeled 18b)

c.	Are any corporate officers, owners or partners currently connected with any other firm in the same line of business?

Yes      No	(if “yes,” attach explanation labeled 18c)

d.	In the past five years, has your firm been in bankruptcy?

Yes      No	(if “yes,” attach explanation labeled 18d)

e.	In the past five years, has your firm been assessed and paid liquidated damages?

Yes      No	(if “yes,” attach explanation labeled 18e)

f.	In the past five years, has your firm, or any firm with which your company’s officers, owners or partners are associated, been barred, disqualified, removed, or otherwise prevented from bidding on, or competing for any government project for any reason?

Yes      No	(if “yes,” attach explanation labeled 18f)

g.	In the past five years, has your firm been denied an award of any contract based on a finding by a public agency that your company was not a responsible bidder?

Yes      No	(if “yes,” attach explanation labeled 18g)

h.	In the past five years, has any claim against your firm concerning your firm’s work on a project been filed in court or arbitration?

Yes      No	(if “yes,” attach explanation labeled 18h)

i.	Has your firm made any claim against a project owner concerning work on a project or payment for a contract and filed that claim in court or arbitration?

Yes      No	(if “yes,” attach explanation labeled 18i)

j.	Has your firm, or any of its officers, owners, or partners, ever been found liable in a civil suit or found guilty in a criminal action for making any false claim or material misrepresentation to any public agency or entity?

Yes      No	(if “yes,” attach explanation labeled 18j)

k.	Has your firm, or any of its officers, owners, or partners, ever been convicted of a crime involving any federal, state, or local law related to your business dealings?

Yes      No	(if “yes,” attach explanation labeled 18k)

l.	Has your firm, or any of its officers, owners, or partners, ever been convicted of a federal or state crime of fraud, theft, or any other act of dishonesty?

Yes      No	(if “yes,” attach explanation labeled 18l)

m.	In the past five years, has any surety company made any payments on your firm’s behalf as result of a default, to satisfy any claims made against a performance or payment bond issued on your firm’s behalf?

Yes      No	(if “yes,” attach explanation labeled 18m)

n.	Has your firm ever been denied bond coverage by a surety company, or has there ever been a period of time when your firm had no surety bond in place during a project when one was required?

Yes      No	(if “yes,” attach explanation labeled 18n)

o.	Have you ever had insurance terminated by a carrier?

Yes      No	(if “yes,” attach explanation labeled 18o)

p.	In the past five years, has any insurance carrier, for any form of insurance, refused to renew an insurance policy for your firm?

Yes      No	(if “yes,” attach explanation labeled 18p)

q	In the past five years, has OSHA cited and assessed penalties against your firm?

Yes      No	(if “yes,” attach explanation labeled 18q)

19.	Licenses. Does your company have current and valid licenses for the services being requested? Please provide copies.

Yes      No	(if “yes,” attach licenses labeled 18)

20.	Certification.  The undersigned hereby affirms (1) that he/she is a duly authorized agent of the Consultant and (2) that the information submitted in/with this form is true and correct.  Any information submitted herein that is later found to be false shall serve as grounds for disqualifying the Consultant’s Response.

a.	Printed Name:

b.	Printed Title:

c.	Firm Name:

d.	Address:

e.	City, State, Zip:

f.	Telephone:

g.	Fax:

h.	E-mail:

Authorized Representative’s Signature

Attach all requested exhibit items to the end of this document and clearly label each exhibit with the corresponding question number.

REQUEST FOR PROPOSAL #RFP-25-107

PROPRIETARY / CONFIDENTIAL STATEMENT

‘I/We acknowledge that subsequent to award of this solicitation, all of, or part of this submittal may be released to any person or firm who may request it, as prescribed by the State of Colorado Open Records Act CRS 24-72-201 et seq., as amended, and that:

None of this submittal is considered proprietary and/or confidential

OR

The portions/pages of this submittal identified below are proprietary and/or confidential for the reasons stated (cite the specific exemptions allowed by the Colorado Open Records Act/Government Code). A clearly identified redacted softcopy of the original Response is required if this section is selected.

Page: 		Code:			Reason:

General reference to Freedom of Information Act (FOIA) or Colorado Open Records Act (CORA) is not sufficient justification.  The County has the final discretion in determining whether information is subject to disclosure under CORA.

I/We acknowledge that the above statements may be subject to legal review and challenge.

Signature below indicates that applicant has read all the information provided above and agrees to comply in full.  This form is considered as a section of the Request for Proposal, RFP-25-107 and therefore, this signed document shall be considered and fully submitted with the original package.

Authorized Representative’s Signature					Date

Printed Name								Title

Company Name

REQUEST FOR PROPOSAL #RFP-25-107

NO BID STATEMENT

El Paso County values your input. Your input assists us in building competitive solicitations and ensuring our solicitations are cutting edge and relevant. Please spend a few minutes to complete this form and return it to the Contracts and Procurement Division.

Please send to:		El Paso County

Matthew Marter, CPPB

RFP-25-107; EL PASO COUNTY MULTI-YEAR CIPP PROJECT

matthewmarter@elpasoco.com

Specifications too “strict” (i.e. – geared toward one brand or manufacturer only, etc.). Please explain.

Specifications are unclear.  Please explain.

Other.  Please explain in detail.

☐ We are unable to meet specifications

☐ Insufficient time to respond to the solicitation

☐ Our schedule would not permit us to perform within the required time

☐ We are unable to meet insurance and/or bonding requirements

☐ We do not offer this product or service

PRINT OR TYPE YOUR INFORMATION

Company Name: 						  Fax:

Address: 							  City/State/Zip:

Contact Person: 							 Title:

Email: 								  Phone:

Authorized Representative’s Signature: 					 		      Date:

Printed Name: 							       Title:

Email: 								          Phone:

REQUEST FOR PROPOSAL #RFP-25-107

SUBMISSION FORM

ELECTRONIC SUBMISSION OF OFFERS: El Paso County will only accept electronic bid proposals submitted through the Rocky Mountain E-Purchasing system.  A Submittal Log will be posted within three (3) Business days after the Opening and after the County has had an opportunity to review and verify the submittals offered to the County.

The original Offer must be received before the due date and time through an electronic package transmitted through the Rocky Mountain E-Purchasing system.  The Applicant is responsible for ensuring its Response is posted in its entirety by the due date and time outlined in the solicitation document.  No allowances will be provided to those Vendors whose submittal is not uploaded prior to the due date and time outlined in the solicitation.

If the submittal arrives late and/or is not uploaded in its entirety, it will not be included in the electronic lockbox.

ALL signatures on required documents must be in blue ink or a verifiable electronic signature

Consultant shall check () to confirm that the following documentation has been submitted:

- Signed Cover Sheet from this Solicitation

- Consultant Information Form

- Proprietary / Confidential Statement

- Signed copies of any addenda issued regarding this Solicitation

- W9 Documentation / Universal Entity Identifier (UEI) Number

- Exhibits 1, 2, 3, and 4

- Fee Schedule

- Work Plan and Schedule

Does your offer comply with all of the terms and conditions of this solicitation and the attached Agreement?

Yes  No       If not, indicate exceptions on Exhibit 1.

Does your offer meet or exceed all of the specifications of this solicitation and the attached Agreement?

Yes  No       If not, indicate exceptions on Exhibit 1.

Consultant’s response to the following question will not be considered in awarding this Solicitation.

El Paso County actively participates in purchasing between and among government agencies to combine purchasing power and resources and to obtain lower costs of procurement for quality goods and services.  As such, we hereby request that other agencies of government be permitted to avail themselves of any award resulting from this solicitation and purchase any and all items specified herein from the successful Consultant(s) at the contract price(s) established herein.  Each agency would establish its own contract, issue its own orders, be invoiced therefrom, make its own payments, and issue its own exemption certificates as required by the Consultant.  It is understood and agreed that El Paso County would not be a legally binding party to any contractual agreement made between any other agency and the Consultant as a result of this Solicitation.

May other units of government avail themselves of this contract and purchase any and all items specified.

Yes  No

REQUEST FOR PROPOSAL #RFP-25-107

EXHIBIT 1 – EXCEPTIONS FORM

EXHIBIT 1: EXCEPTIONS

Print the words "no exceptions" (here)				 if there are no exceptions taken to any of the terms, conditions, or specifications of these Response documents or contract.

If there are exceptions taken to any of the terms, conditions, or specifications of the Response document or contract, they must be clearly stated on a separate sheet of paper attached to this sheet and returned with your Response.

Note:  All potential Offerors are hereby advised that exceptions taken may be considered during the evaluation phase which may affect the final scoring of Responses.  Offerors stipulating that the County must use their contract or agreement may be determined non-responsive and their Response determined unacceptable.

Company Name:

Address:

(County, State and Zip Code)

Federal Tax ID#:

PHONE:

FAX:

E-MAIL ADDRESS:

Authorized Signature: 						Date:

Printed Name/Title:

REQUEST FOR PROPOSAL #RFP-25-107

EXHIBIT 2 – LOBBYING RESTRICTION CERTIFICATION

EXHIBIT 2:  RESTRICTIONS ON LOBBYING CERTIFICATION

Pursuant to United States Public Law 101-121, Section 319, the undersigned duly authorized official of the proposer hereby certifies, to the best of her/his knowledge and belief, that:

- No Federal appropriated funds have paid or will be paid, by or on behalf of the undersigned, to any person for the purpose of influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress, in connection with the awarding of any Federal contract, the making of any Federal grant, the making of any Federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment, or modification of any Federal contract, grant, loan, or cooperative agreement.

- If any funds other than Federal appropriated funds have been paid or will be paid to any person or agency for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress, in connection with this Federal contract, grant, loan, or cooperative agreement, the undersigned shall complete and submit a Standard Form-LLL, “Disclosure Form to Report Lobbying”, in accordance with its instructions.

- The undersigned duly authorized official shall require and ensure that the language of this certification be included in any award documents for subcontracts, grants, loans, and cooperative agreements, and that all subcontractors shall so certify and disclose accordingly.

This Certification is a material representation of fact, upon which reliance was placed when this transaction was made or entered into.  The submission of this Certification is a prerequisite for making or entering into this transaction, imposed by Title 31 USC Section 1352.  Any proposer (person) who fails to file the required certification shall be subject to civil penalty of not less than ten thousand dollars ($10,000) and not more than one hundred thousand dollars ($100,000) for each such failure to file.

I DO CERTIFY  		I DO NOT CERTIFY

Proposer:

Signature:

Title:

Date:

REQUEST FOR PROPOSAL #RFP-25-107

EXHIBIT 3 – NON-COLLUSION AFFIDAVIT

EXHIBIT 3: NON-COLLUSION AFFIDAVIT

The undersigned duly authorized official of the proposer hereby certifies, to the best of her/his knowledge and belief, that:

- That I am an officer or employee of  					(proposing entity) having the authority to sign on behalf of the corporation, and,

- That the prices in the attached Response were arrived at independently by		         (proposing entity) without collusion, consultation, communication, or any agreement, for the purpose of restricting competition as to any matter relating to such prices with any other proposer or with any other competitor regarding an understanding, or planned common course of action with any other Consultant of materials, supplies, equipment, or service described in the RFP/IFB designed to limit independent Responses or competition; and

- That unless otherwise required by law, the contents and prices contained in the Response have not been communicated by                                                              (proposing entity) or its employees or agents to any person not an employee or agent of                                           (proposing entity), or its surety on any bond furnished with the Response, and will not be communicated to any such person prior to the official opening of the Response; and,

- That I have fully informed myself regarding the accuracy of the statements made in this affidavit.

I DO CERTIFY  		I DO NOT CERTIFY

Proposer:

Signature:

Title:

Date:

REQUEST FOR PROPOSAL #RFP-25-107

EXHIBIT 4 – MINIMUM INSURANCE REQUIREMENTS

## EXHIBIT 4: MINIMUM INSURANCE REQUIREMENTS

For this contract, the following provisions for insurance shall apply:

The Consultant agrees to procure and maintain, during the life of this Agreement, a policy, or policies of insurance against all liability, claims, demands and other obligations assumed by the Consultant, pursuant to Attachment A.  Such insurance shall be in addition to any other insurance requirements imposed by this Agreement or by law.  The Consultant shall not be relieved of any liability, claims, demands or other obligations assumed pursuant to Attachment A, by reason of its failure to procure or maintain, during the life of this Agreement, insurance in sufficient amounts, durations, or types.

The Consultant shall procure and maintain, during the life of this Agreement, for itself and any subconsultants, the minimum insurance coverages listed below.  Such coverage shall be procured and maintained with forms and insurers acceptable to the County.  All coverage shall be continuously maintained to cover all liability, claims, demands and other obligations assumed by the Consultant, pursuant to Attachment A.  In the case of a claims-made policy, the necessary retroactive dates and extended reporting periods shall be procured to maintain such continuous coverage.  Notwithstanding the foregoing, when the Consultant requires a subconsultant to obtain insurance coverage, the types and minimum limits of this coverage may be different than those required, as stated herein for the Consultant.

1.	The certificate of insurance provided by the Consultant shall be completed by the Consultant's insurance agent as evidence that policies providing the required coverages, conditions and minimum limits are in full force and effect and shall be reviewed and approved by the County prior to commencement of the Agreement.  No other form of certificate shall be used.  The certificate shall identify this Agreement and the coverages afforded under the policies.  The certificate of insurance must be on file with the County prior to commencement of the Agreement. The completed certificate of insurance shall be sent to:

El Paso County and

Board of County Commissioners

Attn:  Contracts and Procurement Division

15 East Vermijo Avenue

Colorado Springs, Colorado 80903

2.	It is the affirmative obligation of the Consultant to notify the El Paso County's Contracts and Procurement Division, as provided in this Agreement, including e-mailing (PURCOI@elpasoco.com) a copy of the notice to the Contracts and Procurement Division, within two (2) business days of the cancellation or substantive change to any insurance policy required under this Agreement, and failure to do so shall constitute a breach of this Agreement.

3.	Failure on the part of the Consultant to procure or maintain policies providing the required coverages, conditions and minimum limits shall constitute a material breach of contract upon which the County may immediately terminate this Agreement or, at its discretion, the County may procure or renew any such policy or any extended reporting period thereto and may pay any and all premiums in connection therewith, and all monies so paid by the County shall be repaid by Consultant to the County upon demand, or the County may offset the cost of the premiums against any monies due to Consultant from the County.

4.	The County reserves the right to request and receive a certified copy of any policy and any endorsement thereto.

5.	The parties hereto understand and agree that the County, its officers and employees, are relying on and do not waive or intend to waive by any provision of this Agreement the monetary limitations (presently Four Hundred Twenty-Four Thousand Dollars ($424,000) per person, and One Million One Hundred Ninety-Five Thousand Dollars ($1,195,000) per occurrence), which amounts shall be adjusted by an amount reflecting the percentage change over a four-year period in the United States Department of Labor, Bureau of Labor Statistics, Consumer Price Index for Denver-Boulder-Greeley, All Items, All Urban Consumers, or its successor index, or any other rights, immunities and protections provided by the Colorado Governmental Immunity Act, C.R.S. § 24-10-101, et seq., as from time to time amended, or otherwise available to the County, its officers or employees.

El Paso County and Board of County Commissioners must be included on the General Liability insurance as an additional insured.  Certificates of Insurance must be submitted before commencing work and provide 30 days’ notice prior to any cancellation.

It shall be the responsibility of the Consultant to ensure that all sub-Consultants carry insurance of not less than those coverages and limits specified herein.  Proper evidence of this compliance must be forwarded to El Paso County's Contracts and Procurement Division prior to the inception of any work by sub-Consultant.

The undersigned certifies and agrees to carry and maintain the insurance requirements indicated above throughout the contract Period of Performance.

(Name of Company)

(Signature)				(Date)

ATTACHMENT A

INSURANCE CHECKLIST

SOLICITATION NUMBER:	RFP-25-107

TITLE OF SOLICITATION:	EL PASO COUNTY MULTI-YEAR CIPP

Insurance items checked below have been identified as necessary requirements for this Consultant per the desired scope of work.

EL PASO COUNTY SHALL BE NAMED AS ADDITIONAL INSURED ON ALL RELEVANT POLICIES.

| Insurance Item: | Required | Waived |
| --- | --- | --- |
| Contractor shall obtain and maintain, and ensure that each Subcontractor shall obtain and maintain, insurance as specified below at all times during the term of this Contract. All insurance policies required by this Contract shall be issued by insurance companies as approved by the County. | X |  |
| Workers’ Compensation: Workers’ compensation insurance as required by state statute, and employers’ liability insurance covering all Contractor or Subcontractor employees acting within the course and scope of their employment. Employers’ Liability with minimum limits as follows: $1,000,000 bodily injury for each accident, $1,000,000 each employee for disease, $1,000,000 disease aggregate. Coverage shall include a Waiver of Subrogation in favor of El Paso County and Board of County Commissioners. | X |  |
| Commercial General Liability: Commercial general liability insurance covering premises operations, fire damage, independent contractors, products and completed operations, blanket contractual liability, personal injury, and advertising liability with minimum limits as follows: $1,000,000 each occurrence; $2,000,000 general aggregate; $2,000,000 products and completed operations aggregate; and $50,000 damage to premises rented to you – any one premises. Coverage shall include Additional Insured Endorsement and a Waiver of Subrogation in favor of El Paso County and Board of County Commissioners. | X |  |
| Automobile Liability: Automobile liability insurance covering any auto (including owned, hired, and non-owned autos) with a minimum limit of $1,000,000 each accident combined single limit. Coverage shall include Additional Insured Endorsement and a Waiver of Subrogation in favor of El Paso County and Board of County Commissioners. | X |  |
| Subrogation Waiver: (When required) Contractor in relation to this contract shall include clauses stating that each carrier shall waive all rights of recovery under subrogation or otherwise against the Board of County Commissioners, El Paso County, its agencies, institutions, organizations, officers, agents, employees, and volunteers. | X |  |
| Garagekeepers Coverage: Garagekeepers coverage for loss to vehicles in the Contractors custody for servicing or storage with a minimum limit of $500,000 for each loss. Coverage shall list El Paso County and Board of County Commissioners as a loss payee. |  | X |
| Umbrella Liability Insurance: Commercial Umbrella/Excess Liability Insurance for bodily injury and property damage liability must sit over Contractor’s primary Employer’s Liability, Commercial General Liability and Commercial Automobile Liability with limits of: $1,000,000 each occurrence and aggregate. Higher or Lower limits may be required or determined acceptable at the sole discretion of County. Coverage shall include Additional Insured Endorsement and a Waiver of Subrogation in favor of El Paso County and Board of County Commissioners. | X |  |
| Cyber Liability: If Contractor’s scope of work will include access to Protected Information/Confidential Information, such as PII, PHI, PCI, Tax Information, and CJI, Contractor shall maintain Cyber/ Network Security and Privacy Liability Insurance in an amount of not less than $1,000,000 each occurrence; and $2,000,000 general aggregate to cover civil, regulatory and statutory damages, contractual damage, as well as data breach management exposure, and any loss of income or extra expense as a result of actual or alleged breach, violation or infringement of right to privacy, consumer data protection law, confidentiality or other legal protection for personal information, as well as confidential information of County. |  | X |
| Pollution Liability: If Contractor’s scope of work includes any pollution liability exposure, Contractor must provide and maintain a separate Pollution Liability Insurance policy. Such insurance shall include coverage for the Hold-Harmless or Indemnification Clause contained in this Agreement. Coverage shall include a limit of liability no less than $1,000,000 each occurrence and aggregate. Coverage shall include Additional Insured Endorsement in favor of El Paso County and Board of County Commissioners. |  | X |
| Malpractice Insurance: Professionals to include: physicians, nurses, psychologists, etc. If Contractor’s scope of work includes the performance of professional services providing healthcare or mental health services, Contractor shall provide and maintain, for the statute of repose, Malpractice insurance covering any damages or allegations of negligence, error, or omissions in performance of the professional services with minimum limits as follows: $1,000,000 each claim; and $2,000,000 general aggregate. Coverage shall include Additional Insured Endorsement and a Waiver of Subrogation in favor of El Paso County and Board of County Commissioners. |  | X |
| Professional Liability Insurance: Professionals to include: Architects, Engineers, Construction Managers, IT Consultants/Programmers, Insurance Brokers, Accountants, Real Estate Agents, Etc.. If Contractor’s scope of work includes the performance of professional services, Contractor shall provide and maintain, for the statute of repose, Professional liability insurance covering any damages caused by errors, omissions, or negligent professional act in performance of the professional services with minimum limits as follows: $1,000,000 each claim; and $2,000,000 general aggregate. | X |  |
| Crime Insurance: If Contractor’s scope of work includes Contractor or Contractor’s employees’ involvement with money or securities of County, Contractor shall provide and maintain Commercial Crime coverage for a loss arising out of or in connection with any fraudulent or dishonest act committed by employees of the Contractor, in an amount of not less than $1,000,000 single limit. Commercial Crime Coverage shall include third party liability coverage. Coverage shall list El Paso County and Board of County Commissioners as a loss payee. |  | X |
| Builders Risk: The Contractor shall purchase and maintain All Risk Builder's Risk insurance upon the entire Project to One Hundred Percent (100%) of the insurable value thereof for the benefit of the Owner and the Contractor. Such insurance shall include any and all direct damage to all structures under construction (including temporary structures) and all materials, supplies, machinery, and equipment at the work site which are or will be incorporated in the work, which is caused by hazards such as but not limited to, the hazards of fire, lightning, wind, earthquake, flood, vandalism, malicious mischief, and other hazards included in a standard Extended Coverage Endorsement. Coverage shall list El Paso County and Board of County Commissioners as a loss payee. |  | X |

REQUEST FOR PROPOSAL #RFP-25-107

ATTACHMENT B – SAMPLE PROFESSIONAL SERVICES AGREEMENT

The Sample Professional Services Agreement is included in this solicitation for information and reference purposes only.

It is the responsibility of the Consultant to provide any exceptions to this Solicitation and/or Sample Professional Services Agreement with its response for evaluation by El Paso County.  It is the responsibility of the Consultant to provide the Solicitation and Sample Professional Services Agreement to their Legal Counsel for review and notation of any exceptions prior to submitting a proposal.

Following the determination of award, El Paso County and the successful Consultant will execute this document to consummate a contract between the parties.  The Solicitation and the Consultant’s Offer will be attached and incorporated as part of the contract.

REMAINDER OF PAGE LEFT INTENTIONALLY BLANK